  1. Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Choose an idea		Plausible solution				N/A		10/10/2018			A
2	Meet with physics teacher (client)		Identify problem and solution				5 minutes		10/11/2018			A
3	Write problem, justification, and solution criteria		Complete Criteria A				0.5 hours		10/15/2018			A
4	Write record of tasks		Plan schedule for IA				0.5 hours		10/23/2018			B
5	Create flowchart for product		Plan designing of product				0.5 hours		10/24/2018			B
6	Plan UI design		Plan the appearance and usability of product				0.5 hours		10/24/2018			B
7	Finish test plan		Specific and testable criteria				0.25 hours		10/24/2018			B
8	Create basic web-based physics simulation		Foundation of product is established				3 hours		11/3/2018			C
9	Create format questions on website		UI is designed				3 hours		11/8/2018			C
10	Create format of demonstrations		UI is designed				1 hour		11/10/2018			C
11	Put the simulations into the website		Product functions				2 hours		11/20/2018			C
12	Document processes throughout development		Complete Criterion C documentation				2 hours		11/22/2018			C
13	Test product with the test plan		Critical errors are found				0.5 hours		11/24/2018			C, D
14	Revise product		Critical errors are fixed				1 hour		11/25/2018			C, D
15	Repeat tasks 13-14 until product passes all tests		Product functions without any errors that impact usage or flow				2 hours		11/26/2018			C, D
16	Get feedback from client and document		Find any features/errors that prevent client satisfaction				0.5 hours		11/30/2018			C, D, E
17	Make changes accordingly		Product meets standards of client				1-2 hours		12/9/2018			C, D, E
18	Create video documenting the product		Criterion E video is completed				1 hour		12/16/2018			E
19	Edit design overview to contain future extensibility of product		Clear evidence of future improvements and applications of the product				0.5 hours		12/23/2018			E
20	Complete Criterion E documentation		Criterion E completed - client evaluation, future recommendations				1 hour		12/30/2018			E
21	Complete cover sheet		Complete cover sheet				0.5 hours		1/6/2018			E
22	Test and fix cover sheet		Links work				0.25 hours		1/6/2018			E
23	Conduct polishing tests on components of IA		IA meets grading criteria and checklist criteria				0.5 hours		1/13/2018			E