  1. Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Choose an idea		Plausible solution				N/A		10/10/2018			A
2	Meet with physics teacher (client)		Identify problem and solution				5 minutes		10/11/2018			A
3	Write problem, justification, and solution criteria		Complete Criteria A				0.5 hours		10/15/2018			A
4	Write record of tasks		Plan schedule for IA				0.5 hours		10/23/2018			B
5	Create flowchart for product		Plan designing of product				0.5 hours		10/24/2018			B
6	Plan UI design		Plan the appearance and usability of product				0.5 hours		10/24/2018			B
7	Finish test plan		Specific and testable criteria				0.25 hours		10/24/2018			B
8	Create basic web-based physics simulation		Foundation of product is established				3 hours		12/26/2018			C
10	Create format of simulations		UI is designed				1 hour		12/26/2018			C
11	Put the simulations into the website		Product functions				2 hours		12/27/2018			C
12	Document processes of development		Complete Criterion C documentation				2 hours		12/22/2018			C
13	Test product with the test plan		Critical errors are found				0.5 hours		12/27/2018			C, D
14	Revise product		Critical errors are fixed				1 hour		12/27/2018			C, D
15	Repeat tasks 13-14 until product passes all tests		Product functions without any errors that impact usage or flow				2 hours		1/8/2019			C, D
16	Get feedback from client and adviser		Find any features/errors that prevent client satisfaction				0.5 hours		2/7/2019			C, D, E
17	Make changes accordingly		Product meets standards of client				1-2 hours		2/10/2019			C, D, E
18	Create video documenting the product		Criterion E video is completed				1 hour		2/11/2019			E
20	Complete Criterion E documentation		Criterion E completed - client evaluation, future recommendations				1 hour		2/11/2019			E
21	Complete cover sheet		Complete cover sheet				0.5 hours		2/13/2019			E
22	Test and fix cover sheet		Links work				0.25 hours		2/13/2019			E
23	Conduct polishing tests on components of IA		IA meets grading criteria and checklist criteria				0.5 hours		2/13/2019			E